# [Template]

# Project Planning & Management Document

### 1. Project Overview

- Project Title – Claw Machine

- Team Members & Roles – Ansh Tharwani, Aarushi Puri

- Brief Description (2–3 lines) - This project is a homemade version of a classic arcade claw machine. It uses a small computer chip as a "brain" to turn simple button presses into smooth movement. Instead of putting heavy motors directly on the moving parts, it uses a clever belt system with the motors bolted to the outside frame. This keeps the moving claw very light, making it fast and easy to steer over the prizes. Overall, it is a fun project that shows how computer code can control physical machines.

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Ansh Tharwani | Electronics | All circuit connections, circuit diagrams (digital), implementation of input/outputs. |
|  | Hardware | 3D Modelling and printing of accessories (Joystick, Buttons) Integration of DC motor in claw. 3D Design of the gantries of the CoreXY System. Ideation and implementation of XY Plane movement. |
|  | Software | Test codes for each component during circuit connections. Implementation of code for the claw. Test codes for the XY Plane movement. Test code for initial joystick configuration. |
|  | Documentation | Text documentation – (process, ideation etc) |
| Aarushi Puri | Physical Design | Physical design ideation and implementation of the outer shell i.e aesthetics of the build. Laser cutting files for outer shell. |
|  | Electronics | Test circuitry for motors. |
|  | Software | Compilation of test codes and iterations for final code. Flow of code. |
|  | Documentation | Photo/Video Documentation |

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | • Initial ideation. • Confirmation of components required. • Finalize system design and mechanics. | • Project Design Document • Complete parts list. | Completed |
| Week 1 | • Assemble the physical frame, metal rods, and CoreXY belts. • Wire the ESP32, motor controllers, and the joystick on a test board. • Test basic motor spinning. | • Fully built mechanical frame • Wired electronic prototype • Basic test code to verify motors work | Delayed – Pushed to final Week |
| Week 2 | • Write the final code for the ESP32 (CoreXY math and button logic). • Mount all electronics securely to the machine. • Calibrate the claw drop and test the full game. | • Fully functional claw machine • Final codebase • Working demonstration |  |

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log

A table for each week:

Week 0

- Planned Tasks: Brainstorm the claw machine idea, figure out how it will work, and finalize the list of parts needed.

- Completed Tasks: Finished the Project Design Document, mapped out how the buttons connect to the ESP32, and finalized the parts list.

- Challenges Faced: It was difficult to understand exactly how the belts needed to be routed for the CoreXY system to work properly.

- Solutions: Looked at diagrams of 3D printers online to understand how to loop the belts around the motors without them tangling.

- Next Steps: Gather all the physical parts, design the custom pieces for the claw, and start 3D printing next week.

Week 1

- Planned Tasks: Build the physical frame, 3D print the custom mounts for the claw and motors, and test wire the electronics.

- Completed Tasks: Basic electronics wired on a test board. The motors spin when powered.

- Challenges Faced: 3D printing the custom parts took way longer than expected. When they finally finished, my measurements were off by a fraction of a millimeter, so the metal rods and sliding bearings didn't fit into the printed pieces.

- Solutions: I had to go back to my 3D design software, fix the measurements to give the parts a little more clearance, and set the printer to run again overnight.

- Next Steps: Finish building the physical machine (which is now delayed) and write the computer code.

Week 2

- Planned Tasks: Put the rest of the machine together, finish the computer code, securely attach the electronics, and test the whole game.

- Completed Tasks: Redesigned the claw, fixed the moving parts so they slide smoothly, finished the code, and got the machine working just in time.

- Challenges Faced: We almost didn't finish. Getting the belts tight and the wheels attached perfectly was incredibly difficult and ate up all our time. Because the physical parts kept getting stuck, our computer code couldn't be used yet. Also, the small motor (servo) we picked for the claw wasn't strong enough to grab prizes. Joystick malfunctioned, so switched to buttons the night before.

- Solutions: We changed our plan. We took out the weak motor in the claw and put in a stronger one (a DC motor). When the workshop opened again, we stopped worrying about the code and just focused on making sure the belts and wheels moved smoothly by hand. Once that worked, we plugged in the computer brain (ESP32) and worked a long final shift to finish the project right before the deadline.

- Next Steps: The project is done! Now we just need to finish up the paperwork and take a video of it working.